Initial Project Planning Template

| Date | 29 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-8019 |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders With Flow Designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The table lists the user stories for the laptop ordering project, grouped into two sprints, with story points, priority, owners and sprint dates.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Catalog Item Setup | USN-1 | As an admin, I can create the "Standard Laptop" catalog item in the Service Catalog (Hardware category) with its name, price and description. | 2 | High | Mohamed Umar Riyaz Abbas | 28 Sep 2026 | 29 Sep 2026 |
| Sprint-1 |  | USN-2 | As an admin, I can add optional software checkboxes (Adobe Acrobat, Adobe Photoshop) and an additional software requirements field to the catalog item. | 1 | Medium | Mohamed Umar Riyaz Abbas | 28 Sep 2026 | 29 Sep 2026 |
| Sprint-1 | Order Placement | USN-3 | As an employee, I can open the Service Catalog, select Standard Laptop under Hardware and click Order Now. | 2 | High | Guhan Karthick | 28 Sep 2026 | 29 Sep 2026 |
| Sprint-1 |  | USN-4 | As an employee, I receive a request number after ordering so that I can track my request. | 1 | High | Guhan Karthick | 28 Sep 2026 | 29 Sep 2026 |
| Sprint-1 | Flow Automation | USN-5 | As an admin, I can create a flow named "Standard laptop tasks" in Flow Designer with the Service Catalog trigger. | 3 | High | Mohamed Umar Riyaz Abbas | 28 Sep 2026 | 29 Sep 2026 |
| Sprint-1 |  | USN-6 | As an admin, I can add the Create Catalog Task action, assigned to the Hardware group with the description "Laptop need to Configured" and Approval set to Approved. | 3 | High | Guhan Karthick | 28 Sep 2026 | 29 Sep 2026 |
| Sprint-1 |  | USN-7 | As an admin, I can link the flow to the catalog item through the Process Engine tab and activate the flow. | 2 | High | C Deepak | 28 Sep 2026 | 29 Sep 2026 |
| Sprint-1 | Testing | USN-8 | As a tester, I can place a test order and check that the request, requested item and catalog task are created (REQ, RITM and SCTASK). | 3 | High | Guhan Karthick C Deepak | 28 Sep 2026 | 29 Sep 2026 |
| Sprint-2 | Fulfillment | USN-9 | As a Hardware team member, I can see the catalog task created for each laptop order and open it to work on it. | 2 | High | Mohamed Umar Riyaz Abbas | 30 Sep 2026 | 01 Oct 2026 |
| Sprint-2 |  | USN-10 | As a Hardware team member, I can close the task once the laptop is configured. | 1 | Medium | C Deepak | 30 Sep 2026 | 01 Oct 2026 |
| Sprint-2 | Documentation & Demo | USN-11 | As a team, we document all project deliverables and upload them to the GitHub repository. | 2 | Medium | Mohamed Umar Riyaz Abbas Guhan Karthick | 30 Sep 2026 | 01 Oct 2026 |
| Sprint-2 |  | USN-12 | As a team, we record a demo of the working laptop ordering flow. | 2 | Medium | Mohamed Umar Riyaz Abbas Guhan Karthick | 30 Sep 2026 | 01 Oct 2026 |